## Slide 1
NON TRADITIONAL
PROJECT MANAGEMENT
Christine Olukere
YWCC 307

## Slide 2
What is project management?
Project management is the use of specific knowledge, skills, tools and techniques to deliver something of value to people. The development of software for an improved business process, the construction of a building, the relief effort after a natural disaster, the expansion of sales into a new geographic market—these are all examples of projects (PMI).

## Slide 3
11.4 %
29%
The Problem
Amount of business investment wasted due to poor project performance (according to PMI).
Amount of project professionals that cited an inadequate vision or goal for their project as a primary cause of failure (PMI).

## Slide 4
AGILE
SCRUM
KANBAN
Solutions
SCRUMBAN
CRYSTAL

## Slide 5
Agile Method
Breaking down work into teams
Teams have concrete goals
iIteration, collaboration, and continuous testing

## Slide 6
Scrum
Observation
  Transparency
  through Artifacts
  Daily Stand-ups
  Sprint Reviews
  Metrics & Reporting
Experience
  Iterative Development
  Role Specificity and clear responsibilities
  Collaboration
  Continuous Feedback
Experimentation
  Adaptability
  Post-Retrospective
  Variable Sprint Durations
  Technique Trials
  Hypothesis-Driven Development

## Slide 7
Kanban Method
  Visual Workflow: Kanban uses a visual board (often called a Kanban board) to represent tasks or work items moving through various stages, allowing teams to see the status of work at any given moment.
  Work in Progress (WIP) Limits: To prevent overloading and ensure smooth flow, Kanban employs limits on the number of work items allowed in each stage. These limits help identify bottlenecks and improve efficiency.
  Pull System: Unlike push systems where tasks are assigned, in Kanban, team members "pull" tasks from the previous stage when they have the capacity to start new work, ensuring better workflow management.
  Continuous Improvement: Kanban emphasizes regular reviews and adaptability, allowing teams to continually refine their processes, address bottlenecks, and optimize workflow efficiency.

## Slide 8
Scrumban
Create the Scrumban board
  Customizable
Workflow Stages
  Flexible
  Backlog Integration
  Cyclical Sprint Process
Establish your work-in-progress limits
  No Story Points
  Collective
Decision-Making
  Dynamic
Workflow Adaptability
Work with your team to prioritize tasks
  High Flexibility
  Democratic Task Selection
Continuous Prioritization

## Slide 9
Crystal
  Human-Centric Approach: Crystal is a lightweight Agile framework emphasizing the importance of individuals and their interactions, tailoring practices to the team's unique requirements and dynamics.
  Risk Color-Coding: The methods within the Crystal framework are color-coded according to the risk to human life, making it particularly suited for projects where human safety is a consideration.
  Adaptive and Unique: Primarily designed for short-term projects with co-located teams

## Slide 10
Extreme Programming
  Core Values of XP: Extreme Programming (XP) prioritizes five values - communication, simplicity, feedback, courage, and respect, with each promoting efficient and harmonious software development practices.
  Democratic Communication and Workflow: Emphasizing face-to-face discussions, XP encourages teams to collaboratively decide on tasks based on the product's immediate needs, without a rigid hierarchy or predefined roles.
  Iterative and Responsive Design: XP practices, like Continuous Integration and Test-First Programming, advocate for regular feedback, quick adjustments, and incremental design, ensuring the software evolves efficiently and effectively with minimized errors.

## Slide 11
THANK
YOU

## Slide 12
SOURCES
https://www.atlassian.com/agile/kanban/kanban-vs-scrum
https://www.pmi.org/about/learn-about-pmi/what-is-project-management
https://www.indeed.com/career-advice/career-development/challenges-in-project
https://rindle.com/blog/10-project-management-challenges-and-how-to-overcome-them-effectively
https://www.pmi.org/learning/library/forging-future-focused-culture-11908